1. 	Project Objectives and Significance

Our proposed Groundwater Convergence Accelerator will bring together hydrologists, data scientists, machine learning (ML) experts, software engineers and user-centered design specialists to make groundwater data accessible and improve hydrologic forecasting with ML. We envision a platform, to be called HydroFrame-ML, that will provide easy access to groundwater data, and where users can develop reproducible and transparent model emulators, reduced order models, data products and ML accelerated partial differential equations (PDE) solutions (broadly referred to as ML-models here).  Groundwater is often a critical missing link in hydrologic models. Providing usable access to groundwater data and ML-models will address this gap, helping water managers and scientists better predict and manage for hydrologic extremes. For Phase 1, we will partner with two groups that can benefit directly from the proposed framework: (1) federal water infrastructure managers who use surface-water models and decision support tools to evaluate hydrologic risks and make decisions; and (2) global climate and earth systems modelers who simulate the global hydrologic cycle. Both acknowledge the need for groundwater information, but currently lack a computationally feasibly way to incorporate it into their workflows.

Why groundwater?  Extreme weather events, natural disasters and water crises consistently rank among the top global threats because they are both likely to occur, and likely to result in the most extreme impacts [2]. Groundwater may not be the first thing that comes to mind when you think of extreme events, but we know that it is often a critical factor for predicting and responding to hydrologic extremes. Much more than an unseen storage reservoir beneath our feet, it is a very active participant in the watersheds we depend on. Groundwater constitutes more than 99% of our global, unfrozen freshwater reserves, feeding our rivers and streams when precipitation is low, and sustaining our crops when and where rainfall is not sufficient. It supplies a third of all freshwater withdrawals globally [3] and 42% of agricultural water in the US. It is also the slowest moving component of the terrestrial water cycle, and as such can buffer water deficits in times of drought or intensify flooding events [4].

We know that groundwater storage dynamics are critically important for understanding and predicting extreme events. However, groundwater is generally excluded or greatly simplified in global simulations and decision support models due to significant data and modeling barriers outlined in Figure 1 (red text). Direct groundwater observations, via wells are sparse and biased toward locations where groundwater pumping is occurring making them of limited use on their own.  Physically-based models that solve PDEs for groundwater flow (henceforth referred to as PDE-models/simulations) can be used to fill this gap, simulating large-scale spatially distributed groundwater dynamics.  The PIs of this project developed the first high resolution PDE-based groundwater surface-water model of the US [5].  This model has provided novel scientific insights into groundwater contributions to the continental water budget [6-8]. Still, the computational demands of this approach (roughly 500,000 core hours per year of national simulation) make it impossible to run the large ensembles of multi-decadal simulations that are needed for water infrastructure planning and global circulation models.

The combination of observations, PDE-simulations and ML can provide computationally efficient solutions to this problem.  However, to date, groundwater has not lent itself as readily to the big data and ML advances that are already improving streamflow and atmospheric predictions [9].  There are several challenges that set the subsurface apart from other components of the hydrologic cycle. First, the state we are interested in (i.e., groundwater storage) as well as the physical properties that govern fluxes in the subsurface are not directly observable at the spatial scales and resolutions we need.  Second, neither the recently developed large-scale PDE-simulations nor the subsurface observations are currently set up for easy ML access and analysis, and substantial time is needed to re-format for training.  Third, the groundwater system poses unique prediction challenges, unlike streamflow forecasting where the goal is generally to predict discharge at a point, the goal with groundwater prediction is more advanced and involves spatially distributed storage and fluxes.  Finally, there are additional barriers to adoption in operational settings because hydrologists and planners are not generally trained in ML. Potential users require transparent solutions that will work with, as opposed to replacing, other parts of their existing workflows. ML-models can appear as black boxes making them difficult to use for decision making and planning.

Figure 1: Overview of HydroFrame-ML. Red text indicates the major barriers to groundwater forecasting Blue blocks show the components of the HydroFrame-ML project that will address these gaps.

The challenges outlined in Figure 1 are longstanding and have proven difficult to solve within the hydrologic community. For the Convergence Accelerator we will take an interdisciplinary approach to make tangible progress. As described further in Section 8, we propose to bring hydrologic experts (both academic and applied) together with data, ML and visualization specialists to construct technical solutions through a structured user-centered design process. HydroFrame-ML will build the tools and datasets needed so that decision makers and planners can incorporate the best available groundwater data and science into their workflows.  Our proposed solution has five main components consisting of data-centric, model-centric and user-centric features shown in Figure 1 (blue blocks). Our success will be judged not only by the data sets we make accessible and the tools we build (which will have broad applications), but ultimately the extent to which these tools lead to better outcomes. Our goal is to improve hydrologic forecasting by addressing a key blind spot in current approaches—groundwater.

2. 	Deliverables

HydroFrame-ML will be a national platform for data-driven groundwater modeling and discovery. We envision four primary deliverables at the end of Phase 2.

- National groundwater data platform: ML-ready access to national groundwater observations and PDE-model groundwater simulations designed for high-performance FAIR (Findable, Accessible, Interoperable, and Reusable) workflows. A custom Application Programming Interface (API) will drive a custom data engine that will mine large quantities (~PB) of groundwater simulation data efficiently and provide output in a format that can be directly ingested into ML routines. Users will be able to find and access data directly through HydroFrame-ML, but we will also provide tiered access and archiving through other federated sources (e.g., CyVerse).  APIs will provide cross compatibility with other earth science and groundwater observation datasets, which users may want to incorporate.

- User portal for building, evaluating and sharing ML-Groundwater models: A user portal and software stack for ML model development designed in direct collaboration with our applied partners. We will leverage existing open approaches such as MLFlow [10], for ML lifecycle analysis, but package our workflow and visualization tools specifically for hydrologic forecasting.  Our portal will focus on training and model interpretation to help users get past the common concern of ‘black-box’ solutions. We envision a broad range of users, including water managers, engineering consultants, earth systems and surface-water modelers.

- Improved hydrologic forecasts: Our ultimate goal is to provide groundwater data and models to users in a way that can improve their forecasting and decision making. We have identified two use cases for Phase 1 and will develop additional use cases for Phase 2. For every use case, we will work with a partner group to develop end-to-end workflows as well as quantitative metrics for evaluation.

- Educational activities used in ongoing STEM mentoring programs: Water is a great way to engage undergraduate students in computer science and ML because it connects directly to real-world challenges students can relate to. We will develop undergraduate level projects in partnership with ongoing STEM mentorship programs that will be identified in Phase 1. Through these activities, the HydroFrame-ML platform will be used to support diversity and broaden participation in STEM.

Each of our deliverables corresponds to a project activity: (1) back-end development, (2) frontend development, (3) applied solutions and (4) broadening participation.  Table 1 summarizes the major activities in each area, preliminary deliverables for Phase 1, expected deliverables for Phase 2 and metrics for success. Because we are taking a user-centered design approach from the start, we expect that many of our targets and desired features will evolve over the course of the project. Additional details on the project timeline and keys to success are provided in Section 9.  Phase 1 will focus on user-centered design activities, data access, prototyping, and preparing for Phase 2. We have identified two target use cases (and partners) for Phase 1:

- Use Case 1 (Bureau of Reclamation): developing ML-groundwater models to improve forecasted flows for the Upper Colorado River Basin.

- Use Case 2 (GFDL): national characterization of spatial groundwater patterns for evaluation of Earth Systems models.

In Phase 1, we will evaluate user needs and define problem statements for our use cases. We will build prototypes and user portals starting from PDE-model outputs that are currently available on HydroFrame.  Much of our software development in this phase will focus on data standards, performance and APIs to facilitate the larger models that will be developed in Phase 2. At the end of Phase 1, we expect to have (1) a preliminary set of ML accessible datasets, (2) a prototype data-modeling and visualization platform (3) identified development priorities and expanded partnerships for Phase 2, (3) identified opportunities and a plan for collaboration across the Track in Phase 2.  Additionally, in Phase 1 we will prototype ways to employ the framework for undergraduate activities and identify educational partners already working to increase diversity and inclusion in the Earth sciences. This will result in new partnerships and a detailed Broadening Participation Plan for Phase 2.

Table 1: Project activities, deliverables and metrics for evaluation

3.  	Convergence Research

Figure 2: Phase 1 project team.

Our team includes, data scientists, software engineers, ML and visualization experts, hydrologists, water managers, earth system modelers as well as experts in user-centered design and education (Figure 2).  For Phase 1, we will bring together leaders in each of these areas working across two academic institutions (UArizona and Princeton), two federal agencies (Bureau of Reclamation and NOAA), two NSF-supported cyber infrastructure projects (HydroFrame and CyVerse) and one private company (Kitware). HydroFrame-ML will build from HydroFrame, which provides tools for rapidly building, sharing, and running PDE-based hydrologic models nationally.  The HydroFrame team brings groundwater expertise and access to unprecedented national groundwater simulations.  For HydroFrame-ML, we propose partnering with water managers at the Bureau of Reclamation (Reclamation), the largest wholesale water provider in the country, and Earth scientists at the Geophysical Fluid Dynamics Library (GFDL), who run global models to predict long-term change, to guide our use cases and applications. Our water experts will work directly with software developers, ML experts and data scientists to develop applied solutions. Kitware is a software development company specializing in visualization, ML, and scientific analysis. CyVerse is a cyberinfrastructure project with 84,000 registered users, enabling researchers to build, scale, extend, and share their data-driven workflows using cloud and cloud-native technologies [11, 12].  Co-PI Melchior and researchers at the Princeton Center for Statistics and Machine Learning (CSML) bring scientific expertise in ML as well as connections to a broader community of ML researchers that will help guide our Phase 2 work. Finally, we are partnered with the Princeton User Experience Office (UXO) and the Integrated Groundwater Modeling Center to guide our user-centered design and educational activities (see Section 8.1 for additional details).

4. 	Track Relevance

Our proposed work is well aligned with the goals of Track D and will provide tangible benefits to society while also contributing to overall Track success in the following key areas:

Substantial data set of interest: The HydroFrame project is generating national groundwater simulations that are truly unprecedented in both scale and physical rigor; we currently have >100TBs of simulation for v1.0 but our v2.0 outputs will be >1PB.  These are the first and only high resolution physically-based groundwater simulations for the country. They provide unprecedented ability to evaluate groundwater surface-water interactions and groundwater storage dynamics at large spatial scales. However, while HydroFrame enables rapid PDE-model development, it is not designed to facilitate the data needs of ML modeling, and the only applications of these simulations so far are academic. Developing groundwater metadata standards, building efficient tools to work with large portions of the data quickly will make these data usable for ML and broadly expand the community of users. Also, HydroFrame-ML will not be limited to simulation outputs, it will also include direct access to a diverse suite of groundwater and hydrogeology observations. These data are heterogenous and scattered across many locations making it difficult to combine with model data without significant effort and expertise.  HydroFrame-ML will provide access to observations and PDE-simulation data within a consistent computationally efficient framework.

Use inspired: Our project is centered around applied solutions. We are starting with two major use cases (1) national infrastructure planning and management and (2) global forecasting. One of our main project deliverables is “improved forecasts.” The user-centered design exercise carried out early in Phase I will develop quantifiable benchmarks for our use cases so we may evaluate performance based on metrics defined by the end user.

Contributing to Track success: Many of our challenges are not specific to the hydrologic community. One of our central goals is to provide data-driven-models and tools that can contribute to (rather than replace) existing workflows that rely on PDE-models or water management decision support systems. Transparency and reproducibility are non-negotiable requirements for any modeling that will be adopted for operational decision making.  Thus, we are seeking to develop tools that not only perform well but are interpretable. We think the challenges associated with hybrid modeling and interpretability will be relevant across the Track and will be looking to share and collaborate with others in this area.  Also, our back end development will be addressing the challenge of efficiently working with PB-scale datasets in place. We will bring compute-to-data which is a large problem in the Earth sciences. We expect this solution will be relevant to others in the Track who are also mining very large datasets.

5. 	Background

Current state of groundwater observation data: Despite being the largest store of unfrozen freshwater, groundwater observations are sparse.  Direct observations exist at thousands of individual wells [13], but water resources questions depend on the quantity and recharge of groundwater at large scale and the national network of wells is inadequate for such analyses.  Large-scale remote sensing products like GRACE can observe changes in total water storage [14].  However, there is a dramatic scale discrepancy between groundwater observations, which happen at the meter scale, and the native resolution of GRACE is approximately 250km. This leaves large gaps at the regional to basin scales that are critical for decision making. Additionally, transient groundwater observations are most often available in wells that are actively extracting water from the subsurface, and these do not provide an unbiased estimate of groundwater storage. Furthermore, while many groundwater well observations are publicly accessible through the US Geological Survey (USGS), they are not currently in a form that lends itself to ML approaches across many wells. Analysis currently requires significant processing and interpretation, and there is a need to provide better access to these datasets in a ML-compatible manner.

Current state of groundwater in hydrologic forecasting and decision making: Groundwater simulation, while widespread and well established, has historically occurred at local to regional scales, and focused on the groundwater system in isolation (e.g., groundwater quality analysis). PDE-based ‘integrated hydrologic models’ that can simulate groundwater flow integrated with overland flow and land surface process, have been advancing over the last decade [5-8]. They represent the upper end of sophistication in terms of computational power and process representation but are, so far, largely limited to academic applications due to technical expertise and computational resources required to run them.  The subsurface is fundamentally challenging for two main reasons. First, subsurface structure is heterogenous and very difficult to characterize given sparse observations. Second, material properties vary on a logarithmic scale which makes simulation very computationally demanding.

As a result, groundwater is excluded or greatly simplified in most large-scale models used for decision making and planning.  There are increasing efforts to model groundwater storage at the global scale, but these efforts are really in their infancy; global Earth systems models still greatly simplify or neglect groundwater flow because it is too computationally expensive, and we lack global parameterizations and datasets. Meanwhile the existing large-scale groundwater simulations are not coupled to climate models [6, 8, 15]. Groundwater is similarly lacking or greatly simplified in the tools used for regional water management (excluding aquifer management, which is focused entirely on the subsurface). Water managers and planners require models that are computationally efficient and transparent in order to build stakeholder acceptance and facilitate large ensembles of long simulations to understand risk in a complex decision space.  As a result, management models often focus on the human components of the system and long-term simulations are often run with decoupled groundwater and surface-water models, requiring large assumptions and effort to connect the two domains, e.g., in the Klamath Basin [16].  The earth systems and water management communities require computationally efficient and physically rigorous groundwater representations to improve their simulations.

Groundwater and ML: ML has been in use in the geosciences for many decades [17, 18] but has really gained popularity in recent years.  There have been recent advances in surface water [e.g. 19] and atmospheric ML but very few applications to groundwater [20-22].  One reason that groundwater applications are fewer is that there are significant structural differences between surface water, a primarily point prediction, and groundwater, which requires predictions over a wide range to estimate storage and change. ML applications to groundwater are currently limited to point estimates [23], with mixed performance, especially where shallow groundwater interacts with surface water [22]. Thus, we need innovative ML solutions to predict a national distribution of groundwater availability.

6. 	Technical Approach

The proposed HydroFrame-ML portal is illustrated in Figure 3. The following section briefly describes the key technical developments supporting Phase 1 and pathway to Phase 2:

Figure 3: Preliminary design of HydroFrame-ML

6.1 Back End Development: Making Groundwater Data FAIR and ML Ready

Our back end and data development activities will be focused in three primary areas (1) facilitating efficient access to large (~PB scale) groundwater PDE-simulations for ML applications from multiple access points, (2) developing FAIR metadata standards and protocols for groundwater data to ensure interoperability with other Earth science datasets, and (3) providing standardized access to existing groundwater and hydrogeology observations datasets that are currently highly heterogenous and distributed.

Back-end deliverable (1) will leverage the physical infrastructure of the HydroFrame project; primarily a 3PB Data Store that is being constructed at Princeton University (completion estimated early September 2020).  This data center will archive large-scale groundwater simulations; however, its software is not designed for ML applications. Initial performance profiling shows that data access for a custom, parallel C++ application will be quite rapid (<0.1 s per file access) while standard toolsets (in e.g., Python) may take minutes to access each file. Thus, a custom data engine and API will be developed to provide rapid access to large portions of the total dataset and will return vectors in formats needed for standard ML approaches. The second aspect of deliverable (1) will be prototyped in Phase I.  To accomplish this, we will purchase a four-GPU NVIDIA A100 server running a software stack that includes all standard ML applications (e.g., TensorFlow, PyTorch).  This server will be connected to the Data Store via high speed network (e.g., Infiniband) allowing efficient access to the large HydroFrame data. The NVIDIA A100 GPUs are highly scalable, using the NV-Link architecture they can be configured as 28 separate GPU instances to accommodate different users working on multiple tasks, or to work together like a single GPU instance for intensive training. This flexibility will allow us to prototype a wider range of user stories than other hardware configuration in planning for Phase II.

Back-end deliverable (2) will develop FAIR metadata, CF-compliant metadata standards and APIs to interface with existing libraries that are standard in the data analysis realm (such as NumPy and SciKit) but also other Earth science community efforts such as Pangeo and Xarray. While the results of this deliverable will appear as APIs that connect the data engine to a wide array of community formats, much of the work to accomplish this will be through interactions with community members. There are currently no CF-standards for groundwater, so an opportunity exists to build good data practices as a community.

Back-end deliverable (3) will focus on workflows for sharing and making datasets more discoverable.  As our data sets expand over the course of phases 1 and 2, we will employ automated workflows for data processing and sharing. This will use workflow event listeners that will trigger workflow images to be built, tested, and deployed to where the workflows will be executed (e.g., at CyVerse, Princeton, commercial cloud, etc.). Container images can be automatically registered to a Docker registry such as Docker Hub, making these containers available for other users. Events can also trigger workflows to reanalyze data as well as listening for new training data sets. Processed data can return to the Data Store or elsewhere, as defined by the workflow itself.

6.2 Front End Development: Building a Data-driven Modeling Platform

Our front end development will build groundwater data and ML portals from the results of the user-centered design process discussed later in Section 7.1. This will provide the template for the prototype user portal to build and visualize ML-Models on the HydroFrame-ML server back end, discussed above.  This prototype will be central to usability studies that will guide workflow and tool development priorities identified for Phase 2. The net result of this process will be to provide easy access to (1) groundwater datasets, (2) tools for building, visualizing and evaluating ML-models, (3) workflows for documenting and sharing models, and (4) educational resources and training for users without ML-backgrounds. We plan to design workflow tools that are tailored to our use cases, but that leverage existing ML workflow tools such as Jupyter Hub and MLFlow [10] as much as possible. Our modeling workflows will focus on reproducibility with built-in model documentation and provenance tracking.

Reducing the technical barriers of entry for model development and improving reproducibility are important steps but are not sufficient on their own. Model interpretability and explainability are additional critical gaps that lead to the ‘black-box’ perception of ML and limit adoption. A key strength of our team is the visualization expertise brought by our partners at Kitware who develop the open-source scientific visualization platform ParaView.  Kitware Inc. and Nvidia have produced iPyParaView, a parallel ParaView running in interactive Python sessions such as JupyterLab that integrates within Nvidia's RAPID AI software stack. We will utilize iPyParaView to visualize input, iterative neural network weights, training data set clusters, to help users understand the resulting algorithm and reason about the system cause and effects. We envision creating numerous visualization views for use in a web application or within a Jupyter notebook allowing the end user to monitor and visualize the progress of neural network training via dedicated visualization paradigms. This will be tied to a parallel ParaView and through iPyParaView to Jupyter and JupyterLab to enable massive data processing and visualization.

6.3 Applied Solutions: Use Cases and ML Approaches

For Phase 1, we have identified two use cases of national relevance, in preliminary ML approaches. These uses cases will be further refined with quantitative performance metrics determined at the start of user-centered design activities. In Phase 1, we will be starting with established ML approaches to simulation emulation, such as Long Short Term Memory (LSTM), Autoencoder, and U-Net architectures [24], for prototyping. Through this exercise we will identify additional ML research needs for Phase 2. Both of our Phase 1 use cases will be built around the PDE-groundwater simulations already generated through HydroFrame so that we can start prototyping immediately. Future use cases will explore combinations of models and observations as we work towards a coherent, ML-powered decision-making framework.  Our preliminary use cases and proposed ML approaches are as follows:

Use Case 1: Improving streamflow simulations for the Colorado River at Lees Ferry (Bureau of Reclamation): The Lees Ferry stream gauge is arguably the most important gauge in the western US. It measures the streamflow leaving the Upper Colorado River Basin and is the basis of the Colorado River Compact which is used to allocate water between the seven western states who use Colorado River water.  The Bureau of Reclamation has multiple hydrologic models that it uses to generate long-term ensemble streamflow forecasts of the basin; however, none directly represent groundwater. For this use case, we will start from existing 40-year PDE-groundwater simulations of the Upper Colorado River generated for the HydroFrame project [25]. The PDE-simulations will be used to train LSTM models relating groundwater surface-water exchanges to the streamflow variables available in the existing Reclamation models. These LSTM models will then be incorporated as efficient groundwater predictors into the Reclamation workflow.

Use Case 2: Defining national patterns of groundwater dynamics for earth system model (GFDL): Global Earth system models and atmospheric circulation models are PDE-based physical models that are used to model the global hydrologic cycle; however, none directly integrate groundwater fluxes in their simulations due to the computational expense. Recent advances in hybrid modeling and physics constrained ML have shown great promise in atmospheric modeling [26-28]. For this use case, we will use deep learning to train neural networks on the high resolution national groundwater simulations and test these ML-models as sub-grid parameterizations within the lands surface components of the Earth system model.  This use case will provide a proof-of-concept approach for integrated ML-groundwater models into PDE-Earth systems models.

7. 	User-centered Design, Broadening Participation and Sustainability

Figure 4: User Experience Design Process [1]

7.1 User-centered Design Plan

Our project is driven by the needs of applied users and our ultimate success will depend on the ability of these groups to interact with the tools and obtain data and ML-models that are useful to their workflows. As such, we are working with the Princeton User Experience Office (UXO) to follow a user-centered design approach from day one. In Phase 1, we will be working directly with our two use case partners (Reclamation and GFDL) evaluating needs, prototyping and testing solutions (Figure 4). In Phase 2, this process will be expanded to a larger group of stakeholders and we will complete additional usability and accessibility testing.

Our design process will include: (1) User-Research: Connecting with our users to understand their needs. In Phase 1, this will be led by the Applied Solutions team. The goal in Phase 1 will be to define the first use case problems and their metrics for success, and to identify a broader user community. In Phase 2, we will repeat the needs assessment with a larger group and define additional use cases and metrics for evaluation; (2) Heuristic reviews and cognitive walkthroughs: Our front end development team will be working with UXO partners throughout the portal design to determine the best way to present information, manage navigation and organize screen layout so that the results are highly usable. For our Phase 1 prototypes, we will be consulting with our UXO partners and we expect to hire dedicated user experience web development staff in Phase 2; (3) Usability testing: We plan to complete one round of usability testing in Phase 1 and multiple rounds in Phase 2. This will involve, observing and recording participants as they engage with an interface, eliciting feedback from participants, and applying our test findings to the interface design; (4) Accessibility testing: We are dedicated to making our tools and data as broadly accessible as possible. Therefore, we will also be conducting specific accessibility testing ensuring that we are following Web Content Accessibility Guidelines standards.

7.2 Software Engineering and Sustainability

We intend for our software to support end-users well beyond the completion of this project; we seek to attract a community of end-users and developers by leveraging best practices for open development, software quality processes, and the user-centered design methods detailed above. The collaborators involved in this project are proven community leaders in this area, with dozens of years of collective experience developing and maintaining large-scale open-source software projects. This experience includes the definition of robust software quality processes with a heavy emphasis on agile and test-driven methodologies. The industrial partners, Kitware Inc. in particular, are well known for their significant service associated with widely used tools and libraries such as CMake, ParaView, VTK, and ParFlow, and will be guiding our team in software development best practices.

We want to make sure the products we develop here can be extended, maintained, and even re-purposed via combined activities of the project team and the extended user community.  We envision a modular, open sources approach that will facilitate easy sharing and collaborative development between our team and other Track D teams. We will employ an open-source software quality process toolchain, ensuring equal access to the software and related tools to every interested developer. We will use CMake, to control the build process, CTest, to implement test-driven development, CDash, to process and disseminate results, and GitHub continuous integration to automate the processes.  Kitware, Inc. will leverage both Spack, a package manager for HPC systems designed to ease the installation of software written in any language on all kinds of computational environments and container-based deployments. Taking advantage of GitHub and DockerHub technology, Kitware will also create build/installation workflows so that PRs accepted on GitHub result in deployed containers with the latest software, tested, and ready for use.

7.3 Broadening Participation

The geosciences are one of the least diverse STEM fields. A recent study noted that “a lack of diversity and inclusion is the single largest cultural problem facing the geosciences today” [29].  Unfortunately almost no progress has been made in the diversity of this field over the last 40 years [30]. This is clearly a pervasive and systemic issue that cannot be addressed fully within our project; however, we think that the technology we will be developing can be a part of the solution. Research has shown that minority students in particular are motivated by projects they find socially beneficial [31, 32]. Our project will develop accessible user interfaces for water managers and planners without ML expertise. These interfaces can be used to engage undergraduate students in data science, ML and Hydrology.  In Phase 1 we plan to identify and build partnerships with existing and ongoing STEM mentoring programs [33]. Then in Phase 2, we will work with our partners to develop an educational interface which can be used in their programs. The ultimate outcome of these activities will depend on our partner groups but examples of activities we could support include: (1) a forecasting competition challenging students to improve streamflow forecasts at critical locations in the western US, this could be modeled on the successful forecasting prize competitions that the Bureau of Reclamation is already running through the TopCoder interface; (2) materials and tools to support water hackathons around themed challenges such as the water hack week.  Our Phase 1 partners at the Integrated Groundwater Modeling Center have extensive experience in groundwater education at all levels and will be leading our efforts in Phase 1, building our Phase 2 team and developing a detailed Broadening Participation Plan.

8. Partnerships

8.1 Team Qualifications and Roles

Our team has partners from two academic institutions (UArizona and Princeton), two federal agencies (Bureau of Reclamation and NOAA), two NSF-supported cyber infrastructure projects (HydroFrame and CyVerse) and one private company (Kitware). Our team members (listed in the personnel table) bring expertise in the following key areas: (1) large-scale groundwater modeling and data,  (2) earth systems modeling, (3) water management,  (4) ML, (5) front and back-end software development, (6) visualization, (7) data science, (8) user-centered design and (9) education.  The qualifications and strengths and major contributions of each of our partners are as follows (in alphabetical order):

Bureau of Reclamation: The managers of federal water infrastructure in the western 17 states of the US, the Bureau of Reclamation is the largest wholesale water provider in the country. They provide water for more than 31 million people and 10 million acres of farmland, which produces 60% of the nation’s vegetables and 25% of its fruits and nuts [34]. The mission of the Bureau of Reclamation is to “manage, develop, and protect water and related resources in an environmentally and economically sound manner in the interest of the American public” [34].  They are one of our two Phase 1 users. They will be guiding the Upper Colorado River use case, participating in our user-centered design activities and helping build our user community.

CyVerse: An NSF-supported cyber infrastructure project, located at the University of Arizona, led by co-PI Merchant. CyVerse has 84,000 active users from more than 5,600 academic institutions and 2,400 non-academic institutions. CyVerse provides tools, training and infrastructure to help users complete complex analysis on huge datasets. They have developed a broad range of tools for image analysis, cloud services and APIs to facilitate data-intensive workflows. The CyVerse team will be helping with back-end software development and testing. Specifically, they will be working on data APIs and automated workflows for staged data archiving and flexible access.

HydroFrame: An NSF-supported cyber infrastructure project lead by co-PI Maxwell and PI Condon. HydroFrame is a project to make PDE-based national hydrologic models accessible to a broader user community. Largely focused on watershed scale-users, HydroFrame is developing tools so that users can subset the input data from national simulations and run their own simulations in cloud-based systems.  HydroFrame will also archive large (~PB) national-scale hydrologic simulations. Our proposed HydroFrame-ML framework will leverage this large-scale simulation data building additional tools and infrastructure to create a platform for groundwater ML.

Integrated Groundwater Modeling Center (IGWMC): A research, education, and information center for integrated groundwater modeling. Through their education and outreach initiatives, the IGWMC brings significant experience with community engagement and groundwater education at all levels. Dr. Gallagher will be leading our broader participation and education activities. For Phase 1, this will consist primarily of identifying partner groups and building a development and evaluation plan for Phase 2.

Kitware Inc.: A software research and development company specializing in visualization and ML. Kitware brings technical expertise in software development as well as project management experience to ensure healthy open-source software quality and communities while streamlining required processes across the teams.  Our partners at Kitware have experience working with groundwater models and have already developed modeling tools and meta data through other projects. The Kitware team will be leading the front end development for our platform as well as tools for visualization and model interpretation.

NOAA Geophysical Fluid Dynamics Laboratory (GFDL): GFDL is a research lab that, among other things, develops and uses Earth systems models to improve understanding and prediction of the climate system. GFDL contributed six models to the most recent United Nations Intergovernmental Panel on Climate Change assessment and GFDL scientists have important roles in the report generation. Scientists at GFDL will be participating in our user-centered design activities and helping guide our second use case on national groundwater dynamics. They will also be mentoring our postdoc Dr. Forrester and connecting our team to the broader community of global Earth systems modelers for Phase 2 (see Milly and Shevliakova letters).

Princeton Center for Statistics and Machine Learning (CSML): The center’s mission is to foster and support a community of scholars addressing the challenges of modern algorithmic data-driven research, the development of innovative methodologies for extracting information from data across different domains, and the education of students in the foundations of modern data science.  Vineet Bansal, a senior data scientist in CSML, will collaborate with our project with the Applications group, building ML-models and workflows for our Phase 1 use cases. Additionally, the group at CSML will help identify and build partnerships to expand the ML expertise needed for Phase 2 through a DataX workshop to be held at the start of Phase 1 (DataX workshops seek to support interdisciplinary, innovative and collaborative work in data science and ML; see Ramadge letter).

Princeton User Experience Office (UXO): The UXO provides a range of services to support research, designing and testing the user experience as team engagement. They have experience in user-research, design consulting and usability testing. Our UXO partners will lead the user-centered design activities in Phase 1 and provide design review for Phase 2 activities (see Dominick letter).

8.2 Team Organization and Collaboration

Our project group will be organized into six teams as outlined in Figure 5. Four of the groups align directly with the four main project areas described in Table 1. In addition, we have a project management team who will oversee progress and coordinate efforts and a user experience team who will work across the project implementing a user-centered design approach. Each team has designated project leads, from multiple organizations, as well as technical staff. Tasks and timelines for teams will be set by their leaders in coordination with the rest of the leadership team.

Figure 5: Project sub-teams with assigned team leaders (affiliations in parentheses)

The largest portions of our budget are devoted to supporting significant time for our software developers and data scientists. This includes software developers and data scientists at Kitware, CSML and CyVerse. Given the very short time frame of Phase 1, our plan is to fund all people who are already in place (see personnel list), and the distribution of resources we have proposed in the budget is based on availability within the 9-month time frame of Phase 1. Having a team that is ready to start immediately on development will allow us to meet our prototype goals for Phase 1. The next largest portion of our budget is time for senior personnel to engage in the project and actively participate in our user-centered design activities. Our goal is to develop ML-models and tools that are directly used in national decision making and planning by the end of Phase 2. To do this requires significant engagement and time on the part of our use case partners at every stage of the process. Therefore, we are directly funding our partners at the Bureaus of Reclamation’s Operations Planning and support group. Although we cannot directly fund our senior science partners at GFDL, they have agreed to participate in our activities (see Milly and Shevliakova letters), and we are funding a postdoc (Dr. Forrester) who will work at GFDL and ensure a strong connection to this group. Finally, we recognize that project management is a significant challenge given the scope and timeline of Phase 1. Therefore, we have two project leads: PI Condon (a junior faculty member) and co-PI Maxwell (a senior faculty member) both of whom have allocated significant additional time on the project to lead these efforts. They will be supported by administrative staff at UArizona and Princeton who will facilitate meetings and workshops.

9. 	Timeline, Keys to Success, Challenges and Contingency Plans

Timeline:  Table 1 details our intended deliverables at the end of each phase. Our goal is to have a prototype user portal with FAIR access to PDE-simulation data within the first half of Phase 1. In this period, we will also complete a user needs assessment and fully define the use cases and performance metrics for these cases. The second half of Phase 1, we will prioritize ML solutions to our use cases and workflow tools. This will culminate in a prioritized plan and expanded partnership list by the end of Phase 1. In addition to our regular team meetings, we will conduct two team workshops in Phase 1, the first will be held in the fall, facilitated by the DataX group. The first workshop in the fall will bring the team together to explore project needs and potential ML solutions. The second workshop will occur early in the spring after the initial prototypes have been developed and tested; this will be focused on gap analysis and planning next steps and design priorities. We have included participant costs for both workshops so we can invite additional contributors.  We will also have a minimum of three senior personnel participate in the NSF Convergence training; a larger group will participate if workshops are virtual. The deliverables for Phase 2 are likely to vary depending on our user needs assessment and use case testing. At this point, we project that in the first year of Phase 1 we will be completing our first student activities with undergraduates, finalizing our Phase 2 use case problems and developing new workflow tools and exploring additional ML approaches. The second year of Phase 2 will be focused on performance evaluation, workflow refinement based on user needs, performance improvements and implementing our sustainability plan to ensure continued performance and usability after the project ends.

Keys to success: Although we are addressing a large problem in a short amount of time, we believe we have the team, tools, and resources to build a successful cohort of projects for Track D based on the following: (1) we have built a strong and diverse team for Phase 1, which has connections across diverse communities and will help us further expand our team for Phase 2; (2) we have identified high impact use cases already and are directly partnering with key intended users from the start; (3) we have identified and are providing sufficient funding for significant software development and technical staff who can start immediately and dedicate significant efforts to Phase 1; (4) we are planning multiple workshops to facilitate communication and build our team, in addition to dedicating time within the project team we have included participant costs in the budget so that we can start expanding our team in Phase 1; (5) we have dedicated resources to project management and administration to support the sprint cycles that will be needed for this project; and (6) for Phase 1 we are leveraging existing model simulations so that we can start prototyping immediately.

Summary of changes from the preliminary proposal: The preliminarily proposal reviews noted the need for a user-centered design and assessment plan. The plan is provided in Section 7.1 and metrics for success are detailed in Table 1. Also, additional details on the state of the art and the current gaps were requested. This is provided in Section 5 and Figure 1. Finally, additional technical details on how these gaps could be addressed were requested. This is provided in Section 6.

Challenges and Contingency Plans: Still there are several risks with our proposed plan. First, to keep the problem tractable, we are starting with two significant use cases for Phase 1. We think these are relevant and high impact, but we need to also dedicate effort in Phase 1 to explore the broader potential user community, which may have a different technical perspective than these users and may have different needs.  Second, the challenge of making ML-models interpretable and transparent is a widespread and pervasive challenge which has not been resolved effectively across the field. We do not expect that we will be able to solve this problem within the scope of this project. Our goal is to provide training and resources and visualization tools so that applied users will be willing to adopt ML solutions. There is a risk however that users will prefer the transparency of their existing approaches, and it will be important for our team to maintain flexibly in our design.  Additionally, workflows for water management and planning can be very place-specific and often involve a number of physically-based and decision support models that can vary greatly. We have chosen national and global scale use cases for Phase 1 to develop generalizable tools. However, we acknowledge that the ML-models developed for our use cases will likely not be directly usable by other agencies. To address this, we will need to focus on modeling tools that allow users to develop their own solutions on demand. Finally, we expect that COVID-19 will disrupt travel for some or all of Phase 1. We have included travel costs in our budget to conduct in person workshops, if possible, however all of our activities can be conducted remotely if travel is restricted.

10. 	Intellectual Merit

Groundwater is consistently simplified or excluded from global Earth systems and water management models [35]. We know that this is a significant limitation; recent studies demonstrate that the lack of groundwater in global models leads to an over sensitivity to short-term climate variability and underestimation decadal scale hydrologic variability [36-38]. This is particularly important for extreme events; it is well established that groundwater can play a critical role in drought propagation and recovery [39-41] as well as flooding [25, 42]. Recent integrated groundwater surface-water modeling efforts, some led by PI Condon and Co-PI Maxwell have further demonstrated large-scale feedbacks between groundwater depth, streamflow, plant water availability and human water use [6, 8, 43]. Still, much of the research on groundwater dynamics has been (1) limited by the computational demands of physically-based groundwater model (2) focused primarily on the natural system. We still do not fully understand the feedbacks between human operations (i.e., groundwater pumping and reservoir operations) and groundwater surface-water interactions (e.g., groundwater contributions to streamflow and plant water use).  To meaningfully address this, we need end-to-end workflows bridging the gap between operational models and scientific groundwater models. By providing such workflows HydroFrame-ML will advance both large-scale water management and forecasting as well as our understanding of how human operations and groundwater interact in extreme events. For this project, we are bringing together the most physically rigorous national-scale groundwater simulations developed through HydroFrame with national leaders in Earth Systems Modeling (GFDL) and water management (Reclamation).  Our products will help our users improve their forecasting abilities and in the process will expand our knowledge about the (1) contributions of groundwater to extreme events in managed systems, (2) biases in our current risk assessment approaches which do not consider groundwater, (3) potential to improve long-term sustainability by more actively managing groundwater and accounting for groundwater surface-water interactions in our projections.

11. 	Broader Impacts

HydroFrame-ML is motivated by, and structured around, applied solutions for water management planning and decision making. Extreme events like droughts and floods disrupt food production, imperil drinking water supplies and industrial production cost billions of dollars annually. They are common, costly and likely to get worse in the future [2]. The last 19 years in the southwestern US were the driest since 800CE, and indicating the emergence of  a megadrought [44]. The overarching goal of our Convergence Accelerator is to build tools so that we can make better use of existing groundwater data and simulations, and ultimately make better decisions. We have partnered with the Bureau of Reclamation, which works directly with water users across the western US. They will be driving the design of our use cases and the metrics we use to evaluate our success in Phase 1 as well as building our team for Phase 2.  Thus, advances we make will translate directly to better water management outcomes that directly benefit society. Additionally, we believe that the direct societal relevance of water can help engage a diverse undergraduate population broaden participation. We will develop hands-on activities and challenges designed to give undergraduates experience in machine learning and data science, in the context of pressing real-world challenges. We have a dedicated education coordinator for Phase 1 and plan to partner with successful STEM mentorship programs in phase 2 to build content that can help broaden participation well beyond the timeframe of this project.

12. 	Results from Prior NSF Support

Laura Condon (PI, UArizona) Most closely related to this proposal: (a) NSCI-1835794, $699,577, 2018-2022, not for renewed support (b) Collaborative Research: Framework: Software: NSCI: Computational and data innovation implementing a national community hydrologic modeling framework for scientific discovery, (c) Intellectual Merit: HydroFrame is a national community hydrologic modeling framework.  It is built around the first and only high resolution national hydrologic simulations that include fully integrated groundwater surface-water simulations and allows users to develop state-of-the-art groundwater simulations, designed for high-performance computing.  Broader Impacts: We are developing web tools and Jupyter notebooks to easily subset, modify, run and evaluate watershed models to decrease the barriers to entry for high-performance simulations. Additionally, we have developed groundwater educational resources. Our ‘Sand Tank’ groundwater modeling app has been used by nearly 2,000 students since its launch (d) [8, 45, 46], (e) all tools are available through HydroFrame.org user interface and the HydroFrame GitHub organization.

Reed Maxwell (Co-PI, Princeton): Most closely related: (a) WSC-1204787, $2.3M 2012-2019, not for renewed support, (b) Collaborative Research: Type-2 WSC Water quality and supply impacts from climate-induced insect tree mortality and resource management in the rocky mountain west, (c) Intellectual Merit: This project combined models, field and lab study to understand the impact of one of the largest land-cover disturbances in the Rocky Mountain west.  Broader Impacts: several students graduated (Mikkelson, Bearup, Jefferson, Forrester, PhD; Penn, Bogenshuetz, Forrester MS) and a capstone teacher training and development of education/outreach modules used by (d) [47-57].

Nirav Merchant (Co-PI, UArizona): Most closely related to this proposal: (a) NSF DBI-1743442, $14,999,752. 8/1/2018-7/31/2023, not for renewed support, (b) CyVerse: Cyberinfrastructure for the Life Sciences, (c) Intellectual Merit: CyVerse designs, develops, and supports a comprehensive cyberinfrastructure for life sciences. Broader Impacts: CyVerse has pioneered a scalable, extensible, federated architecture that directly serves a diverse community. It has produced technologies that power non-biology infrastructure such as Atmosphere Cloud and the Agave API. Over 70,000 users have registered for access to CyVerse data storage, cloud, and online analytical capabilities. More than 18,000 thousand have trained at workshops and webinars targeting graduate students, postdoctoral fellows, and principal investigators, (d) Publications: Over 1,200 publications cite using CyVerse in their research, (e) Research Products are all available on cyverse.org.

Co-PIs Peter Melchior and Patrick O’Leary have not received NSF support in the last 5 years.

References

1.	Princeton User Experience Office. The User Experience Design Process. 2020; Available from: https://ux.princeton.edu/ux-tools.

2.	World Economic Forum, The Global Risks Report 2020. 2020.

3.	Taylor, R.G., et al., Ground water and climate change. Nature Climate Change, 2012.

4.	National Groundwater Association, Declaration of the Global Importance of Groundwater, in NGWA Information Brief. 2017.

5.	Maxwell, R.M., L.E. Condon, and S.J. Kollet, A high resolution simulation of groundwater and surface water over most of the continental US with the integrated hydrologic model ParFlow v3. Geoscientific Model Development, 2015. 8: p. 923-937.

6.	Condon, L.E. and R.M. Maxwell, Simulating the sensitivity of evapotranspiration and streamflow to large-scale groundwater depletion. Science Advances, 2019. 5(6): p. eaav4574.

7.	Maxwell, R.M. and L.E. Condon, Connections between groundwater flow and transpiration partitioning. Science, 2016. 353(6297): p. 377.

8.	Condon, L.E., A.L. Atchley, and R.M. Maxwell, Evapotranspiration depletes groundwater under warming over the contiguous United States. Nature Communications, 2020. 11(1): p. 873.

9.	Bergen, K.J., et al., Machine learning for data-driven discovery in solid Earth geoscience. Science, 2019. 363(6433): p. eaau0323.

10.	MLFlow, MLFlow an open source platform for the machine learning lifecycle. 2020.

11.	Merchant, N., et al., The iPlant Collaborative: Cyberinfrastructure for Enabling Data to Discovery for the Life Sciences. PLOS Biology, 2016. 14(1): p. e1002342.

12.	Kratzke, N. and P.-C. Quint, Understanding cloud-native applications after 10 years of cloud computing - A systematic mapping study. Journal of Systems and Software, 2017. 126: p. 1-16.

13.	USGS, A National Framework for Ground-Water Monitoring in the United States. 2013.

14.	Rodell, M., et al., Emerging trends in global freshwater availability. Nature, 2018. 557(7707): p. 651-659.

15.	de Graaf, I.E.M., et al., Environmental flow limits to global groundwater pumping. Nature, 2019. 574(7776): p. 90-94.

16.	Reclamation, B.o., Klamath River Basin Study, Summary Report. 2016, US Department of Interior.

17.	Rogers, L.L. and F.U. Dowla, Optimization of groundwater remediation using artificial neural networks with parallel solute transport modeling. Water Resources Research, 1994. 30(2): p. 457-481.

18.	Govindaraju, R.S. and A.R. Rao, Artificial Neural Networks in Hydrology. 2000: Springer Netherlands.

19.	Kratzert, F., et al., Toward Improved Predictions in Ungauged Basins: Exploiting the Power of Machine Learning. Water Resources Research, 2019. 55(12): p. 11344-11354.

20.	Sahoo, S., et al., Machine learning algorithms for modeling groundwater level changes in agricultural regions of the U.S. Water Resources Research, 2017. 53(5): p. 3878-3895.

21.	Sun, A.Y., et al., Combining Physically Based Modeling and Deep Learning for Fusing GRACE Satellite Data: Can We Learn From Mismatch? Water Resources Research, 2019. 55(2): p. 1179-1195.

22.	Amaranto, A., et al., A Spatially Enhanced Data-Driven Multimodel to Improve Semiseasonal Groundwater Forecasts in the High Plains Aquifer, USA. Water Resources Research, 2019. 55(7): p. 5941-5961.

23.	Amanda, Q., S.H. Amanda, and S.M. Meagan, Quantifying uncertainty in groundwater depth from sparse well data in the California Central Valley. Environmental Research Letters, 2020.

24.	He, S., et al., Learning to predict the cosmological structure formation. Proceedings of the National Academy of Sciences, 2019. 116(28): p. 13825-13832.

25.	Tran, H., et al., Simulating Groundwater-Streamflow Connections in the Upper Colorado River Basin. Groundwater, 2020. 58(3): p. 392-405.

26.	Gentine, P., et al., Could Machine Learning Break the Convection Parameterization Deadlock? Geophysical Research Letters, 2018. 45(11): p. 5742-5751.

27.	Rasp, S., M.S. Pritchard, and P. Gentine, Deep learning to represent subgrid processes in climate models. Proceedings of the National Academy of Sciences of the United States of America, 2018. 115(39): p. 9684-9689.

28.	Zhao, W.L., et al., Physics‐Constrained Machine Learning of Evapotranspiration. Geophysical Research Letters, 2019. 46(24): p. 14496-14507.

29.	Dutt, K., Race and racism in the geosciences. Nature Geoscience, 2020. 13(1): p. 2-3.

30.	Bernard, R.E. and E.H.G. Cooperdock, No progress on diversity in 40 years. Nature Geoscience, 2018. 11(5): p. 292-295.

31.	Liston, C., K. Peterson, and V. Ragan, Evaluating promising practices in informal science, technology, engineering, and mathematics (STEM) education for girls, G.S.o.h. USA, Editor. 2008: New York, NY.

32.	Billington, B., et al., SciGirls seven: How to engage girls in STEM, Twin Cities Public Television

33.	Huntoon, J.E., C. Tanenbaum, and J. Hodges, Increasing diversity in the geosciences. Eos, Transactions American Geophysical Union, 2015. 96.

34.	Bureau of Reclamation. Bureau of Reclamation - About Us. 2020  06/2020]; Available from: https://www.usbr.gov/main/about/mission.html.

35.	Clark, M.P., et al., Improving the representation of hydrologic processes in Earth System Models. Water Resources Research, 2015. 51(8): p. 5929-5956.

36.	Scanlon, B.R., et al., Global models underestimate large decadal declining and rising water storage trends relative to GRACE satellite data. Proceedings of the National Academy of Sciences, 2018. 115(6): p. 201704665.

37.	Humphrey, V., et al., Sensitivity of atmospheric CO2 growth rate to observed changes in terrestrial water storage. Nature, 2018. 560(7720): p. 628-631.

38.	Swenson, S.C. and P.C.D. Milly, Climate model biases in seasonality of continental water storage revealed by satellite gravimetry. Water Resources Research, 2006. 42(3).

39.	Yi, H. and L. Wen, Satellite gravity measurement monitoring terrestrial water storage change and drought in the continental United States. Scientific Reports, 2016. 6(1): p. 19909.

40.	Van Loon, A.F. and G. Laaha, Hydrological drought severity explained by climate and catchment characteristics. Journal of Hydrology, 2015. 526: p. 3-14.

41.	Eltahir, E.A.B. and P.J. Yeh, On the asymetric response of aquifer water level to floods and droughts in Illinois. Water Resources Research, 1999. 35(4): p. 1199-1217.

42.	Reager, J.T. and J.S. Famiglietti, Global terrestrial water storage capacity and flood potential using GRACE. Geophysical Research Letters, 2009. 36(23).

43.	Condon, L.E. and R.M. Maxwell, Feedbacks between managed irrigation and water availability: Diagnosing temporal and spatial patterns using an integrated hydrologic model. Water Resources Research, 2014. 50(3): p. 2600-2616.

44.	Williams, A.P., et al., Large contribution from anthropogenic warming to an emerging North American megadrought. Science, 2020. 368(6488): p. 314-318.

45.	Condon, L.E. and R.M. Maxwell, Modified priority flood and global slope enforcement algorithm for topographic processing in physically based hydrologic modeling applications. Computers & Geosciences, 2019.

46.	Tran, H., et al., Simulating groundwater-streamflow connections in the Upper Colorado River Basin. In Review, 2020.

47.	Ferguson, I.M. and R.M. Maxwell, Human impacts on terrestrial hydrology: climate change versus pumping and irrigation. Environmental Research Letters, 2012. 7(4): p. 044022.

48.	Mikkelson, K.M., et al., Mountain pine beetle infestation impacts: modeling water and energy budgets at the hill-slope scale. Ecohydrology, 2013. 6(1): p. 64-72.

49.	Mikkelson, K.M., et al., Water-quality impacts from climate-induced forest die-off. Nature Clim. Change, 2013. 3(3): p. 218-222.

50.	Mikkelson, K., et al., Bark beetle infestation impacts on nutrient cycling, water quality and interdependent hydrological effects. Biogeochemistry, 2013. 115(1-3): p. 1-21.

51.	Bearup, L.A., et al., Hydrological effects of forest transpiration loss in bark beetle-impacted watersheds. Nature Clim. Change, 2014. 4(6): p. 481-486.

52.	Jefferson, J.L. and R.M. Maxwell, Evaluation of simple to complex parameterizations of bare ground evaporation. Journal of Advances in Modeling Earth Systems, 2015. 7(3): p. 1075-1092.

53.	Jefferson, J.L., et al., Active subspaces for sensitivity analysis and dimension reduction of an integrated hydrologic model. Computers & Geosciences, 2015. 83: p. 127-138.

54.	Jefferson, J.L., R.M. Maxwell, and P.G. Constantine, Exploring the sensitivity of photosynthesis and stomatal resistance parameters in a land surface model. Journal of Hydrometeorology, 2017.

55.	Penn, C.A., et al., Numerical experiments to explain multiscale hydrological responses to mountain pine beetle tree mortality in a headwater watershed. Water Resources Research, 2016. 52(4): p. 3143-3161.

56.	Foster, L.M., et al., Energy budget increases reduce mean streamflow more than snow–rain transitions: using integrated modeling to isolate climate change impacts on Rocky Mountain hydrology. Environmental Research Letters, 2016. 11(4): p. 044015.

57.	Bearup, L.A., R.M. Maxwell, and J.E. McCray, Hillslope response to insect-induced land-cover change: an integrated model of end-member mixing. Ecohydrology, 2016. 9(2): p. 195-203.